## Slide 1: Sprint 1
Edison Aviles
Jason Ledon
Mukundh Balajee

## Slide 2: Project Background
Project Purpose :
Create an app for fitness and health enthusiast to record and visualize their project while also finding information about local gyms and potentially pairing with other users who share similar health related interests to chat or meet for a gym session!
Work Division For Sprint 1:
Jason - modified models, forms, views, contributed to the UI, and graphing
Edison - modified forms, views, and worked on the UI
Mukundh - setting up Google OAuth and adding communication between pages

## Slide 3: Sprint 1 Goals
Have a basic UI design for most/all pages a user would be interacting with
Graphing proof of concept using AJAX
Having dummy data displayed on home page with visualization tools
Implement OAuth
Include basic model and form layouts

## Slide 4
Website Demo

## Slide 5: Difficulties
Setting up OAuth settings and configuring django with Google OAuth2.0
Debugging JS variable scope
Working with a new API for graphing and updating graphs with AJAX
CSS is hard
Git

## Slide 6: Sprint 2 Goals
Graphs show real model data
Time-based filtering of data
Google maps integration: receive a users geolocation and display nearby gyms
Upon clicking on a gym, a panel should pop up with information relative to that gym received from the google maps API
Continue working on UI
Include dynamic sizing of graphs relative to the size of the window and expansion/hiding of the sidebar